- TEST PLAN IDENTIFIER (Le Nguyen Thanh Dat)

- Test Plan ID: POL-TP-PRS-V1.1

- Test Level: System Testing

- Software Version: SRS_PRS_VER1.1

- Document Version: 1.1

- Author: Le Nguyen Thanh Dat

- Contact: lntd18032005@gmail.com

- Creation Date: 13/10/2025

- Last Updated: 13/10/2025

- Revision History:

  - Version 1.0: Created the System Test Plan for PRS version 1.0.

- REFERENCES (Le Nguyen Thanh Dat)

| STT | Tên tài liệu | Mã tài liệu | Phiên bản |
| --- | --- | --- | --- |
| 1 | Kế hoạch dự án POL |  |  |
| 2 | Tài liệu đặc tả yêu cầu | SRS_PRS | 1.1 |
| 3 | Tài liệu thiết kế cấp cao |  |  |
| 4 | Tài liệu thiết kế chi tiết |  |  |
| 5 | Tiêu chuẩn quy trình kiểm thử |  |  |
| 6 | Hướng dẫn và mẫu viết test case |  |  |
| 7 | Tiêu chuẩn và hướng dẫn chung của công ty |  |  |

- INTRODUCTION (Le Nguyen Thanh Dat)

The purpose of this document is to define the overall functional test plan for the PRS Retail Management System. This plan outlines the testing scope, resources, related activities, and testing approach to be applied during the internal System Testing phase.

This document applies to PRS version 1.1 and focuses on the core functionalities of the system from the perspectives of store managers, sales staff, and administrators.

The testing scope excludes integration with the payment system.

All testing activities are managed internally within the development team. When a tester identifies a defect, it will be reported directly to the developer via internal messaging or email, without using third-party tools such as Jira.

The defect verification, fixing, and re-testing processes are conducted through direct communication among team members.

- TEST ITEMS (Le Nguyen Thanh Dat)

- Dashboard:

Show all system modules: Product Category Management; Employee Management; Supplier Management; Product Management; Composite Product Management; Material Management; Recipe Management; Product and Recipe Control; Warehouse Management; Inventory Management; Material Stock Management.

- Product Category Management (Managed by Warehouse Staff  and Store Managers):

- Add Product Category.

- Delete Product Category.

- Bulk Delete Products.

- Edit Product Category.

- Employee Management (Managed by Store Managers):

- Add New Employee.

- View Employee Details.

- Edit Employee Information.

- Delete Employee.

- Supplier Management (Managed by Warehouse Staff  and Store Managers):

- Add New Supplier.

- View Supplier Details.

- Edit Supplier Information.

- Delete Supplier.

- Bulk Delete Suppliers.

- Product Management(Sales Staff):

  - Add New Product.

  - View Product Details.

  - Edit Product Information.

  - Delete Product.

  - Bulk Delete Products.

- Composite Product Management(Warehouse Staff  and Store Managers):

  - Add New Composite Product.

  - View Composite Product Details.

  - Edit Composite Product Information.

  - Delete Composite Product.

  - Bulk Delete Composite Products.

- Material Management(Warehouse Staff  and Store Managers):

  - Add New Material.

  - Edit Material Information.

  - Delete Material.

- Recipe Management(Warehouse Staff  and Store Managers):

- Create New Recipe.

- View Recipe Details.

- Edit Recipe Information.

- Delete Recipe.

- Product and Recipe Control(Warehouse Staff  and Store Managers):

- Associate Recipe with Product.

- Cost Analysis.

- View Details.

- Warehouse Management(Warehouse Staff , Store Managers and System Managers):

- Add New Warehouse.

- Edit Warehouse Information.

- Delete Warehouse.

- Inventory Management(Warehouse Staff , Store Managers and System Managers):

- Stock In – Receive Inventory Items.

- Stock Out – Dispatch Inventory Items.

- Inventory Audit – Physical Stock Check of Materials.

- View Transaction History.

- Stock In for Selected Product.

- Stock Out for Selected Product.

- Inventory Audit for Selected Product’s Materials.

- Restock Low-Inventory Products.

- Material Stock Management:

- Material Stock In – Add Materials to Inventory.

- Material Stock Audit – Perform Physical Material Check.

- View Material Transaction History.

- Stock In for a Specific Material.

- Stock Out for a Specific Material.

- Inventory Audit for a Specific Material

- SOFTWARE RISK ISSUES (Le Nguyen Thanh Dat)

Software or Technical Risks:

A. Data Synchronization Risk

- The synchronization between modules (POS, Inventory, Reports) may fail or delay.

- Impact: Inaccurate inventory or sales data, inconsistent reports, and potential stock management errors.

B. System Performance Risk

- When the database grows large (e.g., thousands of product or transaction records), the system may experience latency during search or reporting operations.

- Impact: Reduced system responsiveness, decreased employee productivity, and possible transaction delays at POS.

C. Security and Access Control Risk

- Insufficient role-based access control may allow unauthorized users to access or modify sensitive data (e.g., employee records, reports, or product information).

- Impact: Data breaches, unauthorized changes, or loss of critical business information.

D. System Integration Risk

- Integration points such as Excel import/export, reporting modules, or external APIs may fail after updates or version changes.

- Impact: Data loss, formatting errors, or inability to transfer/import/export data correctly.

General Risks:

A. User Operation Risk

- End users may not be adequately trained, leading to improper operations (e.g., deleting data, entering incorrect product details).

- Impact: Data inconsistency, operational inefficiency, and loss of business records.

B. Infrastructure and Network Risk

- The system depends on an Internet connection for data synchronization across stores. Network outages may interrupt system functions.

- Impact: Inability to process sales, delayed stock updates, or partial data synchronization.

C. Maintenance and Upgrade Risk

- Software updates or system maintenance may cause compatibility issues with existing data or modules.

- Impact: Data corruption, temporary downtime, or malfunction during maintenance periods.